# Work Breakdown Structure (WBS): Collector Requirements

## 1. Dashboard Features

| Task ID & Name | Description | Estimated Duration |
| --- | --- | --- |
| 1.1 Distributor Requests | Design and implement interface to view incoming distributor meat requests. | 3 days |
| 1.2 Pending Orders | Develop module to monitor unprocessed orders with real-time updates. | 2 days |
| 1.3 Payment Status | Create interface to track received and pending distributor payments. | 2 days |
| 1.4 Meat Supply History | Enable access to historical order data with filtering/search features. | 2 days |
| 1.5 Notifications & Alerts | Configure real-time alerts for new requests and payments. | 2 days |
| 1.6 Financial Overview | Summarize financial metrics and integrate admin transactions. | 3 days |

## 2. Order Management

| Task ID & Name | Description | Estimated Duration |
| --- | --- | --- |
| 2.1 View Distributor Requests | Display distributor supply requests in an interactive list. | 2 days |
| 2.2 Order Processing | Implement logic to accept, modify, or reject orders. | 3 days |
| 2.3 Order Fulfillment Tracking | Track and update order statuses in real-time. | 2 days |
| 2.4 Order History Access | Provide searchable list of fulfilled past orders. | 2 days |
| 2.5 Generate Payment Slips | Auto-generate payment slips for completed transactions. | 2 days |
| 2.6 Payment Confirmation | Verify and record received payments from distributors. | 2 days |

## 3. Non-Functional Requirements

| Task ID & Name | Description | Estimated Duration |
| --- | --- | --- |
| 3.1 Instant Order Notifications | Implement push notifications for new orders. | 2 days |
| 3.2 Bulk Order Processing | Ensure the system can handle large order volumes efficiently. | 3 days |
| 3.3 Optimized Delivery Coordination | Coordinate delivery logistics for timely order fulfillment. | 3 days |

## 4. Project Development Constraints (PDC)

| Task ID & Name | Description | Estimated Duration |
| --- | --- | --- |
| 4.1 Secure Transaction Data | Encrypt financial data and apply access controls. | 3 days |
| 4.2 Automated Payment Reconciliation | Auto-match payments with relevant orders. | 3 days |
| 4.3 Real-Time Updates | Ensure the system provides instant status updates using WebSockets. | 2 days |